Chat Server Front-End and Back-End

Black	- Not started
Blue	- Done
Green	- In Progress

1. Prepare Sprint and Final build and Demo.
  1. Points : 9 Points

1. Setup the DTAP environment.
  1. DOD : I will setup DTAP environment and also update on the Github and create the pipeline on bitbucket.
  2. DOR : Required server for upload the code and need bitbucket repository.
  3. Points : 13 Points

1. Manage plan features.
  1. DOD : In this section i will make manage plan features module. In this module admin can add, edit and delete chat plan features. I will make Drag and Drop functionality also to change the ordering.
  2. DOR : N/A
  3. Points : 24 Points
    1. Breakdown
    2. Add new feature form screen with validation . [5 points]
    3. Edit Plan feature page. [ 3 points]
    4. Features listing page with delete features functionality. [8 Points]
    5. Change ordering with Drag and Drop functionality using Jquery and update order into database with using ajax. [8 Points]

1. Manage company owners .
  1. DOD : In this section super admin can see all users who register as the company owner. Admin can active and deactivate user account and also see the his companies list.
  2. DOR : N/A
  3. Points : 19 Points
    1. Breakdown
    2. Users listing page with pagination. [8 points]
    3. User active and deactive functionality [3]
    4. User’s all companies listing with purchased plan detail on popup screen. [8 points]

1. Chat subscription plan buy screen .
  1. DOD : In this section user can select any plan from plan page then go to the price calculation screen after this user can move on the payment page.
  2. DOR : Need to know which payment gateway applied here and what is the process of this.
  3. Points : 13 Points
  4. Note : This points only for the screen implementation. Payment gateway implementation points i will add after decide which one gateway we need.

1. Make home page dynamic according to the modules.
  1. DOD : In this section i will make a section in admin side with known as CMS Module. In this point i will make home page dynamic with modules. Here you can see the change heading, change sub - heading , change content, upload images and also admin can manage page header section. Database cms table design according to the pages modules.
  2. DOR : N/A
  3. Points : 55 Points